MUSINA LOCAL MUNICIPALITY

2015-2016 SERVICE DELIVERY AND BUDGET IMPLEMENTATION PLAN

MIG/ OWN FUNDED PROJECTS

2015/ 2016 MIG PROJECTS

| Municipal Infrastructure Grant (MIG)* Expenditure 2015/16 on Service backlogs |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- |
| R' 000 |  |  |  |  |  |  |
| Details | Budget | Adjustment Budget | Actual | Variance |  | Major conditions applied by donor (continue below if necessary) |
|  |  |  |  | Budget | Adjustment Budget |  |
| Madimbo sports centre phase 2 | R5, 5 Million | R5,3 Million | R 142,500.00 | R5,5 Million | R5,3 Million | Conditions not met, the project was reprioritized for 16/17 f/y. |
| Nancefield Ext 9 construction of concrete paved road | R9,1 Million | R0.00 | R 8,896,454.91 | R9,1 Million | R0.00 | Conditions met. |
| Traffic dept. client office centre phase 2 | R6,1 Million | R0.00 | R 4,592,350.26 | R6,1 Million | R0.0 | Conditions not met, request for extension of time was made. |

2015/ 2016 OWN FUNDED PROJECTS

| DETAIL | BUDGET | STATUS |
| --- | --- | --- |
| Motor vehicle | R 900 000 | 2 Traffic Vehicles Purchased |
| Play Detector | R 130 000 | 1 Play Detector purchased |
| Testing Obstacles | R 20 000 | 21 Testing Obstacles purchased |
| Purchase of compactor truck | R 2 m | 1 Compactor Truck Purchased |